Progress Report

From 29-Jun-2026 to 03-Jul-2026

Outstanding Items from previous weeks before 29-Jun-2026

| S/No | Description | Status | Start Date | Targeted Finish Date | Completed Date |
| --- | --- | --- | --- | --- | --- |
| 1. | Close previous-week FSRE planning/design carry-over and align scope for POC build execution. | Completed | 29-Jun-2026 | 03-Jul-2026 | 03-Jul-2026 |
| 2. | Confirm immediate build path after schema/configuration work: UI-to-engine handoff and Dataiku run creation. | Completed | 02-Jul-2026 | 03-Jul-2026 | 03-Jul-2026 |

Items completed for current week (29-Jun-2026 to 03-Jul-2026)

| S/No | Description | Status | Start Date | Targeted Finish Date | Completed Date |
| --- | --- | --- | --- | --- | --- |
| 1. | Completed FSRE PostgreSQL schema architecture package, including ERD-oriented v4.4 design updates. | Completed | 29-Jun-2026 | 02-Jul-2026 | 02-Jul-2026 |
| 2. | Completed FSRE POC environment setup documentation and infrastructure setup runbook for AWS/Dataiku readiness. | Completed | 02-Jul-2026 | 02-Jul-2026 | 02-Jul-2026 |
| 3. | Completed configuration-driven development design through v4, covering modular architecture, full validation, and config-first product flow. | Completed | 03-Jul-2026 | 03-Jul-2026 | 03-Jul-2026 |
| 4. | Completed FSRE modular design architecture and product requirements validation matrix. | Completed | 03-Jul-2026 | 03-Jul-2026 | 03-Jul-2026 |
| 5. | Completed solo three-week MVP estimate workbook and UI mockup email-share package. | Completed | 03-Jul-2026 | 03-Jul-2026 | 03-Jul-2026 |
| 6. | Prepared Dataiku variable SQL guide and build next-steps note for assessment run creation and document ingestion validation. | Completed | 03-Jul-2026 | 03-Jul-2026 | 03-Jul-2026 |

Items forecasted for completion by next week starting 06-Jul-2026

| S/No | Description | Status | Start Date | Targeted Finish Date |
| --- | --- | --- | --- | --- |
| 1. | Create Dataiku PostgreSQL connection and datasets for FSRE config, rules, audit run, and event tables. | Planned | 06-Jul-2026 | 07-Jul-2026 |
| 2. | Implement/run Dataiku assessment run manager recipe using the assessment request JSON variable. | Planned | 07-Jul-2026 | 08-Jul-2026 |
| 3. | Verify run creation by validating rows in fsre_audit.execution_runs and fsre_audit.run_events. | Planned | 08-Jul-2026 | 09-Jul-2026 |
| 4. | Start next ingestion slice: raw documents to text chunks, then prepare extraction results and extracted fields flow. | Planned | 09-Jul-2026 | 10-Jul-2026 |